Mind the Gap

To-Do Tracker v3 — V69 baseline

28 May 2026

Open — manuscript

| # | Item | Description | Status |
| --- | --- | --- | --- |
| M1 | Stanford hallucination case (Ch 8) | Verify before print. Likely the Jeff Hancock / Minnesota deepfake case. Confirm name, court, year. | Open — RED |
| M2 | Ch 2 'Notice what just happened' paragraph | Restore or leave cut. Paul dropped it on Mac in V61. Decision pending. | Open |
| M3 | Tempo folds (optional, not blemishes) | Ch7 'What fluency feels like'; Ch12 'A few smaller observations on dialect drift' (strongest fold candidate); Ch8 'Notes, citations and a caveat' → footnote. | Open — optional |
| M4 | Bold-dialogue device consistency | Crewe Q&A now bold-question styled. Decide whether Ch5 recap (£16/£18.80) and Ch13 Pret moment match it, or Crewe stays a one-off. | Open — watch |

Open — production & publication

| # | Item | Description | Status |
| --- | --- | --- | --- |
| P1 | ISBN — paperback | Real Nielsen 978-1-0369-9170-8 allocated + barcode verified (300dpi EAN-13). Swap mock 978-1-915678-15-2 in cover files before KDP. | Allocated; swap pending — RED |
| P2 | ISBN — ebook | Paul ordering a second Nielsen ISBN for the ebook (publisher of record, all formats own ISBN). Add number when received. | Ordering |
| P3 | Front/back-matter placement | New artefacts built, not yet in manuscript: Contents Index, Who's It For (4 rings), Inside Back Cover (photo + Scarborough story), rear-cover copy. | Built; placement pending |
| P4 | Author photo | B&W portrait (4 days before surgery). Decision: silent on cover, story revealed inside-back. Confirm with designer at layout. | Decided; layout pending |
| P5 | Contents Index page numbers | '00' placeholders — real pagination resolves at print layout. | Pending layout |
| P6 | Bibliography placement | Mind_the_Gap_Bibliography_v3.docx held. Position in back matter. | Open |
| P7 | Cover wording canonical | Cover two-tier subtitle now matches title page (V68). Confirm final cover file carries it. | Aligned; confirm |

Closed this session (V63 → V69)

✓  V63: Ch4 'Its Language' built (Dreams + gender); Ch2 Atomics2 moved out + bridge line; Ch6 Dreaming removed

✓  V64: Ch6 structural rebuild — Timeline cut, parallels merged, Dangerous Zone promoted

✓  V65: Ch4 headings de-numbered

✓  V66: 76m passage relocated Ch6 → Ch9 Room Three; Sizing the Window dissolved

✓  V67: blemishes — Room headings bold, Ch5 Clinical Parallel renamed, numerals → words

✓  V68: title page subtitle matched to cover

✓  V69: Crewe Q&A formatted (bold questions, narration line split)

✓  Ch 6 confirmed gold — no longer a red-flag chapter

✓  ISBN paperback allocated + barcode reconciled

✓  Story essay Part 4 + Part 5 (reflective journal) written

Summary

Manuscript is structurally complete and clean at V69. 4 manuscript items open (1 red: Stanford verify). 7 production items (2 red: ISBN swap). The book itself needs no further structural work — remaining manuscript items are one fact-check, one restore/cut decision, and optional tempo folds. The critical path to launch is now production: ISBN swap, front/back-matter placement, layout, KDP.